## Slide 1: TNC AI Task B – Deep Learning w/ CNTK
2017 October 30
CNTK Task Team (Feifie, Haizhou, Shu Peng, Yushan)

## Slide 2: Task B CNTK – Project Plan
Goal of Nov./17’
  Build a deep learning network on CNTK, to classify if there is an wild animal in the TNC photos, by end of Nov/2017.
How we do it
  Week of 10/30 (Learn)
    Get advises from experts (Prof. XiaoDong He or others) on what/which deep learning network to start with
    Understand how to load the TNC photos into CNTK.
      Need to have CNTK set up properly on machine.
  Week of 11/6 (Build)
    Implement a deep learning network with CNTK, based on the advise we get from the experts.
    Get the deep learning network up and running with CNTK

## Slide 3: Task B CNTK – Project Plan
How we do it
  Week of 11/13 (Train and Validate)
    Train the deep learning network with the training set available
    Evaluate if the minimum of cost function we can get to is acceptable
    Validate the deep learning network and the learned weights with the test data. Evaluate the accuracy of the deep learning network and its weights.
  Week of 11/20 (Train and Validate)
    Continue to tune the deep learning network to see if we can improve its accuracy.
    Visualize the key measurements, by plotting cost function, error rates etc.
  Week of 11/27 (Report-out)
    Task B summary report

## Slide 4: Task B CNTK – What we will need to learn
What we will learn in Nov/2017, also what’s required to deliver our goal
  A fundamental understanding of deep learning network and computer vision
  What deep learning network to use for wild animal classification
  Hands-on experience building and training the deep learning network in CNTK
    Data pre-processing in CNTK
    Building fully-connected deep learning network in CNTK
    Tuning different parameters (e.g. learning rate, gradient decent, padding etc.) in CNTK
    How to evaluate the performance of the deep learning network in CNTK
      Plotting cost function, error rates
      Analyze correlation between cost function, error rates, parameters etc.
  Last but not least – Python
    Yes, we will code in Python with CNTK
If you already have experience in the above areas, put your skills in use and bring the team along with you!
If you are new to the above areas, learn together as a team. Building something new to you is the fun here!

## Slide 5: Task B CNTK – Week 1 (10/30) Progress &Learning
Deep Learning Explained (edX dat236)

## Slide 6: Task B CNTK – Week 1 (10/30) Progress & Learning
We got the plumbing going
  Modified code in CNTK 201: Part B - Image Understanding
    TNC_WildAnimalAI.py
    Why we chose CNTK 201 to start with
      It uses ImageDeserializer to read the image files
      Other tutorials use CTFDeserializer to read small image files (e.g. 32 x 32 pixels)
      TNC image files are pretty big: 4000 x 3000. CTFDeserializer doesn’t seem to fit.
      More reading: BrainScript and Python: Understanding and Extending Readers
    ImageDeserializer requires a simple map file, which lists the image file names and their labels.
    Train_map.txt test_map.txt

## Slide 7: Task B CNTK – Week 1 (10/30) Progress & Learning
Folder Structure

## Slide 8: Task B CNTK – Week 1 (10/30) Progress & Learning
Blockers  TNC_WildAnimalAI.py errors out
On machine with GPU
On machine without GPUs
Was able to finish without error
But…
  Only fed 22 training samples (22 image files) into the network
  The network is a very simple one, one that is probably not sophisticated enough for our problem
  And it takes 2.5 hours to complete on i7/16GB RAM (no GPU)
We need to get this run on GPUs
Other challenges
  TNC image files are way bigger than the tutorial ones
  TNC: 4000 x 3000 (12M) Tutorial ones: 32 x 32 (1,024)
  Has to reduce Minbatch size down to 1, otherwise will get error

## Slide 9: Thoughts on learning & where to start
We all want to learn something new in the project.
When we all have a day-job to do, our single biggest challenge with learning is time, how much time we can make for this.
Good to use quick and easy ways to get started in a brand new area where we haven’t had experience.
  Let’s share with the team any quick and easy ways we know and can think of.
  Goal is to get started as quickly as possible, not to become an expert.
  Once we get started, we will be able to learn more and deeper pretty fast as we go.

## Slide 10: Task B CNTK - learning & where to start
Write your first “Hello World!” in Python in 10 mins
  Skip this if you’ve coded in Python
  Install Anaconda 3.6 on your computer.
    Pls do NOT install the standard Python runtime from Python.org
    The standard Python runtime does not come with additional packages such as numpy, matplotlib that are required by CNTK
  In your Anaconda Prompt, type in the following commands
  That is it! You’ve just written and run your first Python script, in 10 mins!!
Week of 10/30

## Slide 11: Task B CNTK - learning & where to start
Set up CNTK on your machine
  Skip this if you already have CNTK set up on your machine
  Detail instructions are here. If you don’t have time to read through the instruction, the following are the steps for you:
    You should already have installed Anaconda3 4.3.1 on your computer. If not, please install it. Pls do NOT install any newer Anacoda3 distributions. Anaconda 3.5 and 3.6 have compatibility issues with CNTK 2.2 Pls do NOT install the standard Python runtime from Python.org. The standard Python runtime does not come with additional packages such as numpy, matplotlib that are required by CNTK. Having two Python runtimes on the same the machine will only confuse ourselves.
    In your Anaconda Prompt windows, type in:
      Python
      pip install https://cntk.ai/PythonWheel/CPU-Only/cntk-2.2-cp36-cp36m-win_amd64.whl
    This should install CNTK into the Anaconda environment for you.
Week of 10/30

## Slide 12: Task B CNTK - learning & where to start
Week of 10/30
Got an idea on quick and easy way to learn? Add a slide and share it here!